# FieldQuote — Service-Business Quoting & Jobs Platform — Detailed Scope & User Stories

Target: working demo in 4–5 weeks (week-by-week milestones in §16). Stack: Bubble.io (app UI) + Supabase (only database, auth, realtime, edge functions, cron) + Claude API + Stripe + Resend + Cloudflare R2 (files) + Make.com + Next.js landing page on Vercel.

## 1. Project Overview

- Purpose: An operations platform for a small field-service company (electricians / AC technicians / contractors). Customers describe a job through a public intake form (text, voice dictation, photos). Claude drafts a structured quote from the company's price book; the admin reviews and sends it. The customer approves the quote online and pays a deposit via Stripe, which converts the quote into a scheduled job assigned to a technician. On completion, the final invoice goes out automatically and Make.com triggers a review request.

- Key Objectives:

  - Cut quote turnaround from days to minutes with an AI-drafted, price-book-grounded quote the admin only has to review

  - Give the owner one board for the whole pipeline: request → quote → deposit → job → invoice → paid

  - Let technicians update job status and upload completion evidence from their phone

  - Automate the boring loop: quote follow-ups, appointment reminders, invoice chasing, review requests

- Scale: Single company (single tenant) in v1; data model must not block multi-tenant later (see §14 note). ~10 requests/week assumed.

- Language: English only (MVP).

### 1.1. Architecture Rules (read first — these shape everything)

- Supabase is the only database. Bubble's native DB holds nothing except transient UI state (current tab, temp form state). All domain data lives in Supabase Postgres, accessed from Bubble through the API Connector hitting PostgREST.

- RLS does the security, not Bubble conditionals. Bubble calls Supabase with the logged-in user's JWT so Row Level Security applies to every read/write. Hiding a button in Bubble is UX, not security.

- Server-side secrets never enter the browser. Claude key, Stripe secret, Resend key, R2 credentials, Supabase service-role key live only in Supabase Edge Function env vars (or as private API Connector keys where noted). Anything a Bubble page calls directly must be safe to expose.

- Edge Functions own: Stripe webhook handling (signature-verified), the Claude agent loop (§10), R2 presigned upload/download URLs, transactional email sends, and all pg_cron-scheduled jobs (§9). This keeps the Bubble plan requirements minimal and the logic portable.

- Realtime is delivered by a small supabase-js HTML element on dashboard pages that subscribes to Postgres changes and fires Bubble events (JS-to-Bubble). [ASSUMPTION: one shared "realtime bridge" reusable element is built once in Week 1 and reused.]

## 2. User Roles & Permissions Matrix

| Role | Description | Core Permissions |
| --- | --- | --- |
| Admin (Owner) | The service company's owner/dispatcher | Everything: price book, review/send quotes, schedule jobs, assign techs, payments, settings, ops chatbot |
| Technician | Field staff | See only jobs assigned to them; update job status; add notes and completion photos. No pricing/quote visibility |
| Customer (public) | The end customer; no account, no login | Submit an intake request via public link; view/approve/decline their one quote via a tokenized link; pay via Stripe Checkout |

Customer accounts, multi-company tenancy, and granular admin roles are future scope. v1: one admin, N technicians, tokenized public access for customers (same pattern as the QR-token project).

## 3. Core Feature: Authentication (Supabase Auth)

Email/password via Supabase Auth called through the API Connector. No public sign-up — the admin account is seeded; technicians are invited.

### 3.1. Admin & Technician Login

- User Story: As a staff user, I want to log in with email and password so I can access my role's workspace.

- Acceptance Criteria:

  - Login exchanges credentials for a Supabase JWT + refresh token stored in Bubble; all subsequent Supabase calls send the user's JWT

  - Expired access tokens are silently refreshed (refresh-token flow) without logging the user out

  - Admin lands on the pipeline dashboard; technician lands on "My Jobs" (role read from profiles)

  - Invalid credentials show a clear error; no self-registration link exists

  - A technician navigating to any admin URL is redirected (and the underlying data is blocked by RLS regardless)

### 3.2. Invite Technician

- User Story: As an Admin, I want to invite a technician by email so they can set a password and see their jobs.

- Acceptance Criteria:

  - Invite email sent via Resend (agency verified domain) with a set-password link

  - Completing the invite creates a profiles row with role technician

  - Deactivating a technician blocks login and unassigns them from future (not past) jobs

### 3.3. Password Reset / Logout

- Acceptance Criteria:

  - Standard Supabase reset flow; reset emails delivered via Resend SMTP/API

  - Logout clears tokens from Bubble state; protected pages unreachable after logout

## 4. Core Feature: Company Setup & Price Book

### 4.1. Business Settings

- User Story: As an Admin, I want to configure company details and commercial rules so quotes and emails are correct.

- Key UI Components: Company name/logo (logo → R2), default deposit % , quote validity days, labor rate/hour, tax %, working hours.

- Acceptance Criteria:

  - Settings stored in a company_settings row; every quote snapshot-copies the values it used (changing settings later must not mutate past quotes)

### 4.2. Price Book CRUD

- User Story: As an Admin, I want to maintain a price book of services and materials so the AI and I always quote from real prices.

- Key UI Components: List with search/filter by category; add/edit form: name, category, unit (job / hour / unit), unit price, description/keywords (used by the AI for matching); active toggle.

- Acceptance Criteria:

  - Full CRUD on price_book_items; deactivated items excluded from new quotes but preserved on old ones

  - Seed content: at least 25 realistic items across 4+ categories (e.g., AC service, wiring, installation, call-out) so AI drafting is testable

  - Nice-to-have: CSV import

## 5. Core Feature: Public Intake Request

Public Bubble page at a clean URL (e.g., /request/<company-slug>). No login. This is the top of the funnel.

### 5.1. Submit a Request (text / voice / photos)

- User Story: As a Customer, I want to describe my problem in my own words with photos so I can get a quote without phone tag.

- Key UI Components: Description textarea; mic button (browser Web Speech API dictation filling the textarea, with the raw audio also uploaded); photo upload (up to 5); name, phone, email, address; preferred timing; submit.

- Acceptance Criteria:

  - Photos and voice-note audio upload to Cloudflare R2 via presigned URLs minted by an edge function (type/size validated: images ≤10MB, audio ≤20MB); nothing goes through Bubble file storage

  - Voice dictation transcribes to editable text in-browser; if the browser doesn't support it, the mic button hides gracefully [ASSUMPTION: Claude is not used for speech-to-text; dictation is browser-native, audio kept for reference]

  - Submission creates a requests row (status new) + request_media rows; admin sees it in realtime (§8.3) and gets a Resend notification email

  - Customer sees a confirmation screen and receives a confirmation email via Resend

  - Spam guard: honeypot field + per-IP rate limit in the edge function; email/phone format validated

  - Empty/error/loading states designed (upload failure, offline retry message)

## 6. Core Feature: AI Quote Drafting (Claude)

The heart of the app. An edge function sends Claude: the request text, the photos (vision), and the active price book, and requires a structured JSON draft. The AI proposes; the admin disposes.

### 6.1. Generate Draft Quote

- User Story: As an Admin, I want to click "Draft with AI" on a request so I get a line-itemed quote grounded in my price book in seconds.

- Acceptance Criteria:

  - Edge function draft-quote calls Claude with request text + up to 5 photos + price book, and returns strict JSON: line_items[] {price_book_item_id | null, label, qty, unit_price_source}, assumptions[], clarifying_questions[], confidence (high/med/low)

  - Hard guardrail: every priced line must reference a real price_book_item_id at that item's stored price. Work the AI can't match is returned with price_book_item_id = null and shown as "needs manual pricing" — the AI never invents a price

  - Draft stored on the quotes row with ai_generated = true, model name, and the raw AI response (for review/debugging)

  - Malformed AI JSON is caught and surfaced as a retry, never a blank screen

  - Claude key lives only in the edge function env; the browser never sees it

### 6.2. Review & Edit Quote

- User Story: As an Admin, I want to edit the draft before sending so the customer only ever sees a human-approved quote.

- Key UI Components: Editable line items (add/remove/change qty/override price with an "overridden" flag); AI assumptions and clarifying questions displayed prominently; totals, tax, deposit auto-computed; internal notes.

- Acceptance Criteria:

  - Totals/deposit recompute live from settings; price overrides are visibly flagged

  - A quote cannot be sent while any line is "needs manual pricing"

  - Status flow enforced in Postgres (constraint or trigger): draft → sent → viewed → accepted | declined | expired

## 7. Core Feature: Quote Delivery, Approval & Deposit (Stripe)

### 7.1. Send Quote (tokenized link)

- User Story: As an Admin, I want to send the quote by email so the customer can view and approve it with no account.

- Acceptance Criteria:

  - Sending generates a random unguessable token ≥20 chars on the quote; the email (Resend, on the agency domain, with company branding) links to /q/<token>

  - /q/<token> (public Bubble page) resolves server-side via an edge function — the quotes table is not readable anonymously; unknown/expired token → friendly "not available" page

  - First open stamps viewed_at (drives follow-up logic in §9)

  - Quote page shows line items, totals, deposit due, validity date, company details; Accept and Decline (with reason) actions

### 7.2. Accept & Pay Deposit

- User Story: As a Customer, I want to approve and pay the deposit online so my job gets scheduled.

- Acceptance Criteria:

  - Accept creates a Stripe Checkout Session (edge function) for the deposit amount and redirects to Stripe-hosted checkout — no card fields in Bubble, ever

  - Quote becomes accepted only when the webhook (§7.3) confirms payment — never from the redirect/success URL alone

  - On confirmation: a jobs row is auto-created (status unscheduled), a payments row is recorded, and admin + customer receive Resend confirmations

  - Declining records the reason and notifies the admin; expired quotes can't be accepted

### 7.3. Stripe Webhooks (edge function)

- Acceptance Criteria:

  - Single stripe-webhook edge function verifies the Stripe-Signature header with the webhook secret; unverified requests → 400, nothing written

  - Handles checkout.session.completed (deposit + final invoice, distinguished by metadata) and checkout.session.expired

  - Idempotent: Stripe event IDs stored; a replayed event never double-creates jobs or payments

  - All money state (amounts, currency, Stripe IDs) is written from webhook payloads — Stripe is the source of truth

  - Test mode only; keys in edge-function env

## 8. Core Feature: Jobs, Scheduling & Technician App

### 8.1. Schedule & Assign

- User Story: As an Admin, I want to put an accepted job on the calendar and assign a technician so work actually happens.

- Key UI Components: Pipeline board (requests / quotes / jobs by status); week calendar; job detail with customer info, quote lines, media; technician picker; date/time slot.

- Acceptance Criteria:

  - Scheduling sets scheduled_at + technician_id; double-booking the same tech at overlapping times shows a warning [ASSUMPTION: warning, not hard block, in v1]

  - Status flow enforced: unscheduled → scheduled → en_route → in_progress → completed (+ cancelled from any pre-completed state)

  - Customer receives a Resend confirmation with date/time and assigned tech's first name

### 8.2. Technician Mobile View

- User Story: As a Technician, I want a phone-friendly list of my jobs so I can run my day and log completion from site.

- Acceptance Criteria:

  - Tech sees only jobs where technician_id = auth.uid() (RLS-enforced), today-first

  - One-tap status updates (en_route, in_progress, completed); every change appends a job_events row (who/when)

  - Completion requires ≥1 completion photo (→ R2) and allows notes; tech never sees prices

  - Responsive layout usable on a mid-range Android

### 8.3. Realtime Ops Board

- User Story: As an Admin, I want the board to update live so I see new requests and tech status changes without refreshing.

- Acceptance Criteria:

  - Supabase Realtime subscription (HTML-element bridge) on requests, quotes, jobs pushes changes into Bubble events; new request and status changes appear ≤2s without reload

  - Bridge reconnects after network loss; a subtle "live" indicator reflects connection state

## 9. Core Feature: Automations & Scheduling (pg_cron + Resend + Make.com)

All recurring logic runs on pg_cron → edge functions in Supabase (not Bubble's scheduler), so the project stays on free plans and the logic is portable.

### 9.1. Quote Follow-ups

- Acceptance Criteria:

  - Sent-but-unviewed after 48h → reminder email; viewed-but-unanswered after 3 days → follow-up email; quotes past validity auto-flip to expired

  - Follow-up copy is Claude-personalized within a fixed admin-approved template (tone locked; Claude fills specifics like job summary) — cap of 2 follow-ups per quote, all sends logged in email_log

### 9.2. Appointment & Invoice Reminders

- Acceptance Criteria:

  - Customer reminder T-1 day before scheduled_at; technician morning digest of today's jobs

  - Unpaid final invoices nudged at +3 and +7 days, then flagged to admin — never more

### 9.3. Completion → Invoice → Review (Make.com)

- User Story: As an Admin, I want completion to auto-trigger the money and reputation loop so nothing is forgotten.

- Acceptance Criteria:

  - Job completed → final invoice (quote total − deposit) email with a Stripe Checkout link; payment confirmed via webhook as in §7.3

  - Final payment confirmed → edge function calls a Make.com webhook; the scenario (free tier) sends the review-request email (Google review link) and appends a row to a Google Sheets "jobs done" log

  - Make failures don't block payment recording; scenario runs stay within free-tier ops [NEEDS CLIENT INPUT: review platform — assumed Google]

## 10. Core Feature: Agentic Ops Assistant (Claude tool use)

Admin-facing chat panel. An edge function runs a Claude tool-use loop against real data. Read/draft freely; any write requires explicit admin confirmation in the UI.

- User Story: As an Admin, I want to ask "what's unscheduled this week?" or "chase quote #41" and have the assistant actually look it up or draft it.

- Tools (v1): search_quotes(filters), search_jobs(filters), get_pipeline_summary(), get_customer_history(email|phone), draft_followup_email(quote_id), schedule_job(job_id, datetime, technician_id) (confirm-gated).

- Acceptance Criteria:

  - Loop runs server-side in an edge function; tool calls query Supabase after verifying the caller's JWT is an admin (service-role used only post-check)

  - Read/summarize answers render directly; write tools (schedule_job) return a proposed action the admin must confirm in Bubble before execution; every executed action is logged to assistant_actions

  - Drafted emails go to the outbox for review — the assistant never sends autonomously

  - Conversations persist per admin in chat_sessions / chat_messages; the assistant answers only from tool results (no invented data) and declines out-of-scope requests

  - Token spend visible: rough per-session token count displayed [ASSUMPTION: cost hygiene habit for trainees]

## 11. Core Feature: Marketing Landing Page (Next.js on Vercel)

- User Story: As a prospect, I want a landing page that explains and sells FieldQuote so I can join the waitlist.

- Acceptance Criteria:

  - Separate Next.js (App Router) repo deployed on Vercel; app subdomain links to the Bubble app

  - A written design direction (typography pairing, color system, motion notes) is committed before build; explicitly not the generic AI-startup look (no default purple-gradient-on-dark, no stock glassmorphism) — direction reviewed by the senior before build [ASSUMPTION: trainees follow the agency's frontend-design skill]

  - Sections: hero with product narrative, how-it-works (request → AI quote → deposit → job), feature highlights incl. real product screenshots, pricing placeholder, FAQ, waitlist CTA

  - Waitlist form writes to Supabase (waitlist table, insert-only anon policy) and triggers a Resend confirmation

  - Responsive, accessible (keyboard nav, contrast), Lighthouse ≥90 performance/SEO on mobile, OG/meta tags set

## 12. Data Model

Supabase Postgres. RLS enabled on every table. profiles.id mirrors auth.users.id. All tables carry company_id even though v1 is single-tenant (multi-tenant later without a rewrite).

| Table | Key Fields | Notes |
| --- | --- | --- |
| profiles | id, company_id, role ('admin'¦'technician'), full_name, email, phone, active | Staff only; customers have no accounts |
| company_settings | company_id, name, logo_key (R2), deposit_pct, tax_pct, quote_validity_days, labor_rate | Singleton per company |
| price_book_items | id, company_id, name, category, unit, unit_price, keywords, active | AI may only price from here |
| requests | id, description, customer_name/phone/email/address, preferred_timing, status, created_at | Public inserts via edge function |
| request_media | id, request_id, r2_key, kind ('photo'¦'audio'), size | Files live in R2; DB holds keys |
| quotes | id, request_id, status, token (≥20 chars, unique), line snapshot fields, subtotal/tax/total/deposit_amount, ai_generated, ai_raw, valid_until, viewed_at | Token = only public handle |
| quote_line_items | id, quote_id, price_book_item_id (nullable), label, qty, unit_price, overridden | Snapshot prices at send time |
| jobs | id, quote_id, status, technician_id, scheduled_at, completion_notes | Created only by deposit webhook |
| job_events | id, job_id, actor_id, from_status, to_status, created_at | Append-only audit trail |
| job_media | id, job_id, r2_key, kind ('completion_photo') |  |
| payments | id, quote_id/job_id, kind ('deposit'¦'final'), amount, currency, stripe_session_id, stripe_event_id (unique), status | Written by webhook only |
| email_log | id, to, template, related_id, resend_id, status, sent_at | Every Resend send logged |
| chat_sessions / chat_messages / assistant_actions | session ownership, role, content, tool payloads, executed_by | Ops assistant persistence + audit |
| waitlist | id, email, source, created_at | Landing page; anon insert-only |

RLS policy summary:

- jobs, job_events, job_media: technicians select/update only rows where technician_id = auth.uid() (updates limited to status/notes/media via column grants or a view); admins full access.

- quotes, payments, price_book_items, requests, settings, logs: admin-only for authenticated access. No anon read on anything.

- Public flows (intake insert, /q/<token> resolve, checkout creation) run server-side in edge functions with the service-role key after their own validation — mirrors the QR-resolver pattern from the previous project.

- waitlist: anon insert only.

## 13. Key Business Rules

- Rule 1: The AI never invents a price. Every priced line references a live price-book item; unmatched work is flagged for manual pricing and blocks sending until resolved.

- Rule 2: No AI-generated quote reaches a customer without explicit admin approval.

- Rule 3: Money state changes only via signature-verified, idempotent Stripe webhooks — never from redirect URLs or Bubble workflows.

- Rule 4: No card fields in Bubble; all payment collection is Stripe-hosted Checkout.

- Rule 5: Customers interact only through tokenized links (≥20-char random tokens); tokens resolve server-side; expired/declined quotes stop resolving to actionable pages.

- Rule 6: All authorization is RLS + server-side checks. Bubble conditionals are cosmetic.

- Rule 7: Claude, Stripe secret, Resend, R2, and service-role keys exist only in edge-function env vars / private connector keys — never in page-visible calls, never committed.

- Rule 8: Every outbound email and every assistant-executed action is logged. Follow-ups are capped (2 per quote, 2 per invoice) — the system never spams.

- Rule 9: Files live in R2 via presigned URLs (uploads and downloads); Supabase stores only object keys. Nothing in Bubble file storage.

- Rule 10: All third-party usage stays on free tiers (Supabase free, Make free, R2 free, Vercel hobby, Stripe test mode); agency-provided keys: Claude + Resend (verified domain).

## 14. Out of Scope (v1)

- Multi-company tenancy and company onboarding (schema is ready; product is not)

- Customer accounts/portal beyond tokenized links

- Native mobile apps (responsive web only); offline mode; GPS/route tracking

- Inventory/stock, purchase orders, recurring maintenance contracts

- SMS/WhatsApp channels (email only in v1)

- Payouts to technicians, payroll, commissions

- Multi-language; multi-currency (single currency, Stripe test mode)

- Refunds/partial captures beyond a manual admin note

## 15. Technical Stack

| Component | Technology |
| --- | --- |
| App frontend | Bubble.io (API Connector for all data; one reusable realtime bridge element) |
| Database / Auth / Realtime | Supabase (Postgres + RLS, Supabase Auth, Realtime) |
| Server logic | Supabase Edge Functions (webhooks, AI, presigned URLs, email, cron targets) |
| Scheduling | pg_cron → edge functions |
| AI | Claude API (drafting + agentic tool-use loop) — agency key |
| Payments | Stripe Checkout + webhooks (test mode) |
| Email | Resend (agency verified domain) |
| File storage | Cloudflare R2, presigned URLs |
| Automation | Make.com free tier (review request + Sheets log) |
| Landing page | Next.js (App Router) on Vercel (hobby) |

## 16. Milestones (4–5 weeks)

| Week | Deliverable (demoable) |
| --- | --- |
| 1 | Supabase schema + RLS + seed price book; Bubble auth flow (login/refresh/roles); realtime bridge element; R2 presigned upload proven end-to-end |
| 2 | Public intake (text/voice/photos) → admin realtime inbox; AI quote drafting + review/edit screen with guardrails |
| 3 | Quote send (Resend + token page) → accept → Stripe deposit → webhook → job created; decline/expiry paths |
| 4 | Scheduling + technician mobile view + job events; completion → final invoice → Make.com review loop; pg_cron follow-ups/reminders |
| 5 | Agentic ops assistant; landing page (direction → build → deploy); polish of empty/error/loading states; demo script + walkthrough of every §13 rule |

Development Note:

- Every feature has a User Story and Acceptance Criteria — build to the acceptance criteria; anything unlisted is out of scope without approval.

- Security-critical rules (§13: RLS, webhook signatures, token links, server-only secrets, AI pricing guardrail) are acceptance criteria, not suggestions — the final evaluation walks through each one live.

- One PR/change-set maps to one story; reference the section number. Edge functions and the landing page live in Git; Bubble changes are documented in the PR description.

- Items marked [ASSUMPTION] / [NEEDS CLIENT INPUT] are decisions the trainee must confirm with the supervising senior in Week 1 — not silently reinterpret.